**SEND PROVISION PLANNING**

SEND Provision Planning is illustrated below in 4 categories of progress: delivered, in progress, feasibility stage and planned.

**Table 1: Schemes Delivered and Live. Total number of places is 85.**

| Primary Need | Phase | Number of Places | Type of Provision | Status |
| --- | --- | --- | --- | --- |
| Communication and Interaction Needs (including Autism)  | Key Stage 1 | 25 | St Bart’s Academy Trust SEND Specialist Unit | Live on Kingsland Primary School Site September 2022. |
| Communication and Interaction Needs (including Autism) | Key Stage 1 | 15 | St Bart’s Academy Trust SEND Specialist Unit | Live on Hanford and Trentham Ex Children’s Centre Site September 2023. |
| Multi -Sensory Impairment | Key Stage 2 to 5 | 45 | Abbey Hill Special School Hub Expansion | Live on Norton Ex Children’s Centre Site September 2023. |

**Table 2: Schemes in Progress. Total number of places is 140.**

| Primary Need | Phase | Number of Places | Type of Provision | Status |
| --- | --- | --- | --- | --- |
| Multi- Sensory Impairment  | Key Stages 1 to 4 | 70 | Watermill School Satellite Expansion (Orchard Community Trust)  | Approved and build in progress: Opening Date September 2024 or 2025. |
| Social Emotional and Mental Health (SEMH) | Key Stages 3 and 4 | 70 | Manor Abbey Free School (Manor Hall Academy Trust) | Approved and build in progress due to open September 2024. |

A number of schemes have now been worked up to contract approval stage with outline costings and specification as follows:

**Table 3: Schemes at Feasibility Stage. Total number of places is 82.**

| Primary Need | Phase | Number of Planned Places | Type of Provision | Status |
| --- | --- | --- | --- | --- |
| Speech Language and Communication Difficulty (SLCD) | Primary | 24(2 x 12 pupils per half week) | Resource Provision | Site and School identified.Refurbishment of Current Space |
| Speech Language and Communication Difficulty (SLCD) | Primary | 24(2 x 12 pupils per half week) | Resource Provision | Site and School identified. New Build option |
| Social Emotional and Mental Health (SEMH) | Primary | 12 | Resource Provision | Site and School identified, combined refurbishment/ remodelling option and new build of replacement class rooms. |
| Social Emotional and Mental Health (SEMH) | Primary | 12 | Resource Provision | Site and School identified, demolition and replacement of existing building. |
| Alternative Provision | Primary | 10 | Alternative Provision | Site identified, refurbishment of existing building. |

**Table 4: Planned Schemes. Total number of places is 60.**

| Primary Need | Phase | Number of Planned Places | Type of Provision | Status |
| --- | --- | --- | --- | --- |
| Social Emotional and Mental Health (SEMH) | Secondary | 20 | Resource Provision | Expressions of Interest to be sought. |
| Social Emotional and Mental Health (SEMH) | Secondary | 20 | Resource Provision | Expressions of Interest to be sought. |
| Alternative Provision | Secondary | 20 | Alternative Provision | Expressions of Interest to be sought. |